|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Blanket Closure Order Q2 - TEWKS** | | |  |  |  |  |  |  |  |  |
|  | |  |  |  |  |  |  |  |  |  |
| From **16th July 2021** to **1st Sept 2021** the following roads will be subject to temporary traffic orders as per the details listed below. | | | | | | | | |  |  |
| Advanced Warning of dates to be displayed by signs on site. | | | | | | | | |  |  |
|  |  | |  |  |  |  |  |  |  |  |
| **Scheme Number** | **Road Name** | | **Closure Extent (From)** | **Closure Extent (To)** | **Parish** | **Closure Length (m)** | **Treatment** | **Type of Closure** | **Type of Restriction** | **Cost Code** |
| 864599 | 4/7482 York Road Tewkesbury | | 4/7824 York Road Tewkesbury | Entire Length of Road | Tewkesbury | 224m | Concrete Road Resurfacing | Closure & No Parking/Waiting during All/Part of the Works | Restricted Days | Y-2008-64599 |
| 864599 | 4/7824 York Road Tewkesbury | | 4/7482 York Road Tewkesbury | 4/5499 Abbots Road | Tewkesbury | 350m | Concrete Road Resurfacing | Closure & No Parking/Waiting during All/Part of the Works | Restricted Days | Y-2008-64599 |
| 864597 | 4/7824 Wenlock Road Tewkesbury | | 4/7802 Queens Road, Tewkesbury | 4/5662 Despenser Road | Tewkesbury | 273m | Concrete Road Resurfacing | Closure & No Parking/Waiting during All/Part of the Works | Restricted Days | Y-2008-64597 |
| 864597 | 4/7802 Queens Road, Tewkesbury | | 4/7824 Wenlock Road Tewkesbury | 4/5683 Neville Road | Tewkesbury | 165m | Concrete Road Resurfacing | Closure & No Parking/Waiting during All/Part of the Works | Restricted Days | Y-2008-64597 |
| 864597 | 4/7824 Margaret Road, Tewkesbury | | 4/5662 Despenser Road | 4/5657 Clarence Road | Tewkesbury | 328m | Concrete Road Resurfacing | Closure & No Parking/Waiting during All/Part of the Works | Restricted Days | Y-2008-64597 |
| 816174 | B4634 Old Gloucester Road Cheltenham | | 3/82 Staverton to B4063 Junction | 4/90219 Pilgrove Way | Boddington CP / Staverton | 2.6km | Carriageway Resurfacing | Closure & No Parking/Waiting during All/Part of the Works | Nights (19:00 to 07:00) | Y-2008-16174 |